David Doria

Brian Collins

**Identifying Risks**

**1. None of us have experience with working with a commercial retailer’s API**

Plan for mitigation: Each one of us will take charge of an API and figure them out, then present what we have learned to the other member of the team.

|  |  |  |
| --- | --- | --- |
| **Retailer** | **Person in Charge** | **Due Date** |
| Amazon | Brian Collins | June 3, 2020 |
| Ebay | David Doria | June 3, 2020 |
| Walmart | Brian Collins | June 12, 2020 |
| Target | David Doria | June 12, 2020 |

UPDATE: We figured out how to get Amazon and Ebay’s API key, but not yet how to work with them when sending information to and from.

**2. Making a nice UI**

Plan for mitigation: Brian Collins will research this, present his findings, and direct its implementation.

UPDATE: He just needs to work on Theming and working out different options for the different User Interface Options

**3. Opening other Apps from our app**

Plan for mitigation: David Doria will research this, present his findings, and direct its implementation.

UPDATE: More research is required