David Doria

Brian Collins

Shopface Milestone Plan

Lesson 09 –

* ~~Project Stubbed out~~
* ~~Search Class complete~~
* ~~Main Activity GUI complete, but not functional~~
* ~~Background graphics complete~~
* ~~Finish making Product data class~~

Lesson 11 –

* ~~Connect Interface able to connect to at least one online shop~~
* ~~ShopFaceModel complete~~
* ~~Display Results activity GUI complete, but not functional~~
* ~~Complete functionality on Main Activity~~
* Start on ShopFaceControl

Lesson 13 –

* Finish ShopFaceControl
* Finish ShopFaceView
* Finish connecting other stores to the Connect Interface
* Finish Display Product Activity